Project Diaries

## Diary Entry 1 - Early Project Direction & Feasibility

Date: 19th September 2025
Supervisor: Luke Raeside

Summary of meeting:

Luke and I met on the 19th of September on a Microsoft Teams meeting call at half 1 to 2 pm. The purpose of the meeting was to help with refining the potential ideas I had for my final year project the ideas I had were between a sustainability tracker or an Ai clips generator.

Luke had some opinions about the project which he gave to me which offered some guidance towards the direction I wanted to head towards, I was worried about the feasibility, testing and the scalability of me getting the project done and whether it would fulfil the requirements needed. Luke eased my worries and explained the best way he feels the process should go in terms of tackle either idea. He gave me until the next meeting to figure out which idea I should choose.

The discussion points that were held were about deep delving each idea and finding out if I went down either route what would be the research area for each project and how it applies towards computer science. Can this be backed up by evidence? Especially when the idea is the also conduct a thesis about it and to show its worth. 
Figuring out ways especially for the Ai clips generator to scope it down, find out what the research context for what it could be. How it needs to be feasible and sustainable.

The conclusion Luke gave to me from an outside perspective was that project A being the Ai clips generator was technical and excited, but could it be feasible in terms of the deadline for it. Whereas project B was feasible but was it feasible from an interactive point of view for the user. It would have to be app based.

The next steps I need to partake is finding out what will be the research context for both projects, ask myself whether it belongs in computer science, if so where? Maybe ecommerce, Ai, what subbranch of Ai does it belong to

Luke’s guidance

- Make a Risk analysis

- Get a deeper understanding of AI and machine learning technologies that would be involved

- Begin establishing the functional requirements of my future system

## Diary Entry 2 - Scheduling

Date: 14 October 2025

### Summary of meeting

Luke emphasised on continuing my progress on functional requirements and feasibility on the requirements of my project

### My action items

- Work on paper-based design elements: ERD, use cases, feature lists.

Diary Entry 3 - Functional Requirements & Iteration Planning

Date: 21 October 2025

### Summary of meeting

Luke explained the importance of finalising functional requirements so development planning can continue. He advised planning weekly tasks from now until December, especially while preparing the project architecture needed for the demo.

### Supervisor’s guidance

- Bottom out the functional requirements.

- Plan development iterations week-by-week.

- Use Reading Week to build the core architecture.

### My action items

- Finalise use cases (uploading videos, generating clips, emotion analysis).

- Start building diagrams: use case, ERD, system architecture.

- Begin preparing for the demo by organising what features to show.

## Diary Entry 4 - Engagement Check & Progress Monitoring

Date: 17 November 2025

### Summary of meeting

Luke checked in regarding my engagement and encouraged weekly updates but emphasised maintaining steady communication and progress.

### Supervisor’s guidance

- Keep in touch at least once a week.

- Continue progressing functional and technical development.

- Only meet twice a week if really needed.

### My action items

- Regularly email weekly updates.

- Show movements on diagrams, requirements, and early prototypes.

## Diary Entry 5 - Scheduling and Catch-Up After Laptop Repair

Date: 14 October 2025

### Summary of meeting

We arranged alternative meeting times due to my laptop issues. Luke stressed continuing progress on functional requirements and feasibility even while waiting for my laptop repair.

### Supervisor’s guidance

- Prioritise documenting requirements and risks.

### My action items

- Work on paper-based design elements: ERD, use cases, feature lists.

- Ensure meetings resume once laptop is repaired.

## Diary Entry 6 - Exploring Features & Technical Depth

### Summary of meeting

We reviewed potential unique features for the project, including emotion arc editing, suggestive captions, auto-uploading to social media, and a community explore page. Luke encouraged me to explore feasibility of each idea.

### Supervisor’s guidance

- Evaluate which features are achievable within the project timeline.

- Begin creating wireframes for user workflows.

- Show evidence that features are grounded in a realistic timeline.

### My action items

- Produce wireframes for: upload, preview, timeline editor, suggestions page.

- Test feasibility of multimodal emotion detection.

- Work on use cases based on the diagrams drawn.

## Diary Entry 7 - Data Models & System Architecture Review

### Summary of meeting

We reviewed my initial entity-relationship diagram, including creators, clips, emotion peaks, suggested clips, and AI models. Luke approved the direction and asked to refine relationships and cardinality.

### Supervisor’s guidance

- Ensure cardinalities reflect real-life interactions (e.g., creator → projects → clips).

- Link AI model output to clip recommendations.

- Think ahead about database implementation.

### My action items

- Refine the ERD for submission.

- Connect entities such as emotion peaks and suggested clips.

- Add primary/foreign keys to all entities.

## Diary Entry 8 — Use Case Diagram & System Behaviour

### Summary of meeting

We reviewed the use case diagram involving actors: Creator, Social Media Platform, and AI Model. We clarified which actions are includes or extends relationships.

### Supervisor’s guidance

- Ensure every system action ties back to a user or AI trigger.

- Distinguish between creator tasks and AI tasks (e.g., emotion detection is AI-driven).

### My action items

- Write detailed use case descriptions.

- Clean up the diagram for digital submission.

- Add missing includes/extends relationships.

## Diary Entry 9 - System Components & Technical Stack

### Summary of meeting

We discussed the full-stack design of the project, including React/Next.js for the frontend, Python APIs, WebSockets for updates, and PyTorch/TensorFlow for AI models. We also discussed video processing and storage.

### Supervisor’s guidance

- Break the system into modular components: upload, API gateway, ML modules, clip generator, storage.

- Prioritise getting the upload + basic clip generation working first.

- Prepare for Docker deployment when stable.

### My action items

- Document each subsystem in the architecture section.

- Begin implementing the upload and preview components.

- Research multimodal emotion recognition approaches.